**Website structure**

**Home page:**

* Header
* See Our Services section
* Our Story section
* Our partnership section
* Our Recommendation section

**Our Story page**

**Featured Courses**

**Plans Page**

**Create Account Page**

**Login Page**

**Services Page**

**Dashboard Page:**

* Inventory Page
* Reports Page
* Customer Service Page
* My Request Page
* New Request Page
* Add a new clinic Page

**Website Features:**

* Mobile responsive
* Sharing on social media
* Social Links: Facebook, Twitter, Instagram, LinkedIn, and YouTube.
* SEO.
* Performance optimization.
* Security validation.

**Website Timing and Pricing:**

**Phase 1:**

Frontend. (2Weeks)

**Phase 2:**

Backend Panel. (2Weeks)

**Phase 3:**

Integration Testing. (2Weeks)

**Phase 4:**

Basic SEO Ready and Performance, Standard Security Validation. (2Weeks)

**Phase 5:**

Deployment and Domain Mapping. (2Weeks)

**Total: 45 Days**

**Pricing: 1000 $**